## Slide 1
Capstone 2026 –
June 30, 2026
Student Response Template

## Slide 2
Copyright © 2026 Deloitte Development LLC. All rights reserved.
Response Parameters |  | Description | Description | Participant(s) Response | Weightage
Proposed Use Case |  |  |  |  | 40%
Problem Understanding | Explain the problem that the proposed use case is trying to address. What are the business implications of this problem? What happens if it remains unsolved? | Explain the problem that the proposed use case is trying to address. What are the business implications of this problem? What happens if it remains unsolved? |  | Agents make high-stakes calls now, but no one can explain what data drove the decision or what alternatives existed Business impact: regulatory exposure from indefensible decisions, slow/costly manual dispute reconstruction, and no standard record format across business units Left unsolved, AI stays stuck in low-stakes work: only 11% of orgs have agents in production vs. 38% piloting, and trust gaps are why | 15
Goals and Objectives | List the specific goals and objectives of the use case. What do you hope to achieve by implementing the solution? What are the key performance indicators (KPIs)? | List the specific goals and objectives of the use case. What do you hope to achieve by implementing the solution? What are the key performance indicators (KPIs)? |  | Build a standardized "decision record" for every high-stakes call, created live, not reconstructed after the fact Cut the time and cost of investigating or defending an AI decision Target metrics: <2 min to reconstruct a decision, 100% tamper-evidence, ≥90% comprehension by compliance staff | 10
Level Of Complexity | What is inferred to be the level of complexity of this use case: High/Moderate/Low. Please substantiate with data points. | What is inferred to be the level of complexity of this use case: High/Moderate/Low. Please substantiate with data points. |  | Moderate-High complexity Schema design and dashboard work is straightforward; hash-chained tamper-evidence and pulling context from multiple enterprise systems is the hard part Kept manageable for capstone by scoping to one domain and one simulated agent | 10
Requirements | Elaborate in detail on the system or business requirements that are fulfilled by this use case? | Elaborate in detail on the system or business requirements that are fulfilled by this use case? |  | Gives compliance, legal, and audit teams a record they can read without needing a data science background Meets emerging rules like adverse-action disclosure in lending and claims-denial rationale in insurance Replaces the current mess of every business unit inventing its own logging approach | 
Industry Versatility | Can this use case find applicability across industries? Illustrate with some examples | Can this use case find applicability across industries? Illustrate with some examples |  | Same core schema works across industries, only the policy references change Fits insurance, banking, healthcare, HR, and government decision workflows | 5
Assumptions | Note any assumptions made in the use case (If applicable). These could be related to the environment, the users, or the system itself. | Note any assumptions made in the use case (If applicable). These could be related to the environment, the users, or the system itself. |  | Pilot uses one simulated agent (insurance claims or lending) with synthetic data, no live production integration in 3 months TrustLedger wraps around an agent; it doesn't make decisions itself Dashboard users have domain expertise, not necessarily technical skill; tamper-evidence is demoed via hash-chaining on a standard DB, production would add enterprise key management | 
Solution Design, Architecture & Implementation |  |  |  |  | 35%
Solution Design/ Approach/ Roadmap |  | Detail the proposed solution that has been designed to address the use case. Outline the steps, methodologies, data flow and resources that will be utilized to tackle the use case and achieve desired outcome |  | Sits between the agent and the people who need to trust its output: agent decision → Logging API → hash-chained immutable log → searchable dashboard → Decision Replay on dispute 12 weeks: schema + design (wks 1-2), logging engine (3-5), agent integration (6-8), dashboard + replay (9-10), testing + demo (11-12) Team of 4-5 covering backend, AI/ML, frontend, and coordination | 15
Implementation Plan |  | Outline the steps for implementing the solution including timeline, resources required, roles and responsibilities, and key milestones |  | Weeks 1-5: schema locked, immutable logging API working end-to-end Weeks 6-10: pilot agent wired in, dashboard and replay view built Weeks 11-12: usability + tamper-evidence testing, demo ready Roles: backend engineers own logging/API, AI/ML owns agent integration, frontend/UX owns the dashboard, full team owns testing and docs | 
Architecture |  | Detail the Architecture design |  | Agent → Logging API → hash-chained immutable log → search/index → Trust Dashboard Framework-agnostic API so it sits under any agent stack, dashboard needs no data-science literacy | 10
Innovation |  | Does the solution offer a novel approach to the problem statement, challenge the status-quo? Substantiate. |  | Most explainability tools (SHAP, LIME) explain the model to a data scientist, this explains the decision to a business user Treats the audit trail as a tamper-evident business artifact, not a debug log Replaces per-team ad hoc logging with one shared standard across agents | 
Use Case Name/ Title
Institution/ College Name
Group/Team Name
Participant Name(s) & Email Id
Capstone Use Case – Student Response Template
Manipal University Jaipur
Diet Coke
TrustLedger: Enterprise AI Decision Audit & Trust Layer
Suryanshi Singh - singh.suryanshi101@gmail.com
Shivansh Tripathi - shivansht2005@gmail.com
Yash Mishra - yash.msr1002@gmail.com
Yash Maheswari - yashmaheshwari8983@gmail.com
Yash Khanduri - khanduriyash80@gmail.com

## Slide 3
Response Parameters |  | Description | Participant(s) Response | Weightage
Feasibility |  | Is the proposed solution feasible to implement in terms of technical feasibility, economic viability and ability to fit within existing systems or processes? Substantiate. | Technically solid for pilot scope, hash-chaining and dashboards are well-established patterns, nothing unproven Low capital cost using open-source tooling and standard cloud infra Wraps around existing agents via a simple API, so it doesn't force a rebuild of anything | 10
Flexibility & Scalability |  | Is the proposed solution flexible to accommodate future growth or changes in business needs and does it also have the potential to be expanded or replicated on a larger scale? Substantiate. | Core schema is domain-agnostic with an extension field for industry-specific detail New agent types get added by extending the schema, not rebuilding the platform Log storage scales linearly and can be replicated across business units or offered as a standalone product | 10
Security & Compliance |  | Does the proposed solution meet all necessary security standards and regulations relevant to the industry which includes data protection and privacy regulations. Illustrate. | All records encrypted at rest and in transit; access is role-based (a claims auditor only sees claims records) PII can be redacted while the decision logic stays auditable fits GDPR-style "right to explanation" The hash-chain itself is a compliance asset it proves nothing was altered after the fact; schema maps to SR 11-7-style model-risk docs (finance) and HIPAA audit-log rules (healthcare) in production | 10
Proposed Tech Stack |  |  |  | 15%
Open Source/Licensed |  | Is the tech stack and data sets for proposed solution Open Source or Licensed? | Mostly open source: FastAPI/Express backend, PostgreSQL or event-store, OpenSearch/Elasticsearch, React frontend One licensed piece: a pay-per-use LLM API for the demo agent | 5
Use of Exponential Technology |  | Does the solution leverage or use edge technology, AI, IOT, robotics, drones, 3D printing, biotech, data processing, neurotech, nanotech, solar energy? | Agentic AI is the core of the use case, not a bolt-on, the whole system exists to govern agent decisions Also uses structured data processing to turn messy inputs (policy text, case data) into a standard schema Deliberately out of scope: IoT, robotics, biotech, neurotech, nanotech, solar | 10
Integration |  | Can the proposed solution integrate with existing systems and workflows without causing significant disruption or requiring substantial changes? Illustrate. | API-first design (REST/GraphQL) connects to case management, policy repositories, and CRMs without forcing changes to those systems Pilot demonstrates this with one simulated agent and a mock case dataset | 
Competency/ Tools Required |  | List the tools and technology stack to be used in the proposed solution | Backend: Python/Node.js, API design; Database: PostgreSQL, hash-chaining AI/ML: LLM API integration; Frontend: React, dashboard UX Security: RBAC, encryption, hash-chain verification; Domain: familiarity with the pilot domain's regulatory context (insurance claims or lending) | 
Market Impact |  |  |  | 5%
Potential Impact |  | Detail the impact of proposed solution in the market. What is its potential to deliver significant benefits, whether that's in terms of efficiency, cost savings, customer experience, or another important metric | Turns a multi-day manual investigation into a two-minute lookup Converts "we can't explain the AI's decision" from a liability into a documented, defensible record Unlocks agentic AI adoption in higher-stakes workflows currently avoided for lack of an audit trail; gives customers clear, standardized explanations when a decision affects them, improving trust | 5
Effort (Hours) and Cost (INR) of Implementation |  |  |  | 5%
Cost Effectiveness | What is the cost of implementing and maintaining the solution relative to its expected benefits. This should include initial setup costs, operational costs, and any potential hidden costs. Explain the model used to arrive at the efforts. |  | ~1,000 hours of effort across schema design, logging engine, agent integration, dashboard, and testing Pilot cost: ₹40,000-75,000, mostly cloud hosting and LLM API usage; student labor uncosted Estimated bottom-up by workstream and checked against typical capstone-scale builds | 5
ROI | What is the potential Return on Investment considering the proposed solution? Illustrate. |  | A firm processing 500K AI decisions a year with even a 1-2% dispute rate faces tens of thousands of manual investigations, each costing ₹2,000-5,000 today TrustLedger cuts that to near-zero incremental cost once records exist Against a ₹40,000-75,000 pilot cost, payback for a production rollout is realistically under a year | 
Capstone Use Case – Student Response Template

## Slide 4
About Deloitte
Deloitte refers to one or more of Deloitte Touche Tohmatsu Limited, a UK private company limited by guarantee (“DTTL”), its network of member firms, and their related entities. DTTL and each of its member firms are legally separate and independent entities. DTTL (also referred to as “Deloitte Global”) does not provide services to clients. In the United States, Deloitte refers to one or more of the US member firms of DTTL, their related entities that operate using the “Deloitte” name in the United States and their respective affiliates. Certain services may not be available to attest clients under the rules and regulations of public accounting. Please see www.deloitte.com/about to learn more about our global network of member firms.
Copyright © 2026 Deloitte Development LLC. All rights reserved.